Titel	Daily Scrum
Date	6.12.2018
Sprint	2
Participants	Kanass, Guillaume, Kathi, Pascal

What have you done?
- Anass: created big picture
- Guillaume: created big picture
- Kathi: created big picture, cretaed git repository
- Pascal: created big picture

What will you do?
- Anass: research example
- Guillaume: verify notebooks
- Kathi: digitalize big picture, finish er model
- Pascal: profiling cycle data

Issues?
- Anass: -
- Guillaume: -
- Kathi: -
- Pascal: